TabMind

Smart Tab Manager — Browser Extension

Complete Project Report

System Design · Architecture · SDLC · Development Tracker · Marketing Plan

Nishant Landage — April 2026

# 1. Project Overview

TabMind is a cross-browser extension that helps power users manage 30-100+ open tabs through smart workspaces, instant search, session saving, AI-powered summaries, and a Kanban-style organisation board. It is designed to compete directly with Workona and Toby but with a lifetime deal pricing model and richer feature set.

## 1.1 Problem Statement

The average developer or researcher opens 30-50 browser tabs during a work session. Chrome provides no native solution beyond basic tab groups. Existing extensions like Workona charge monthly subscriptions and lack features like AI summarisation, Kanban boards, and zombie tab detection. Users lose hours per week searching for the right tab, accidentally close sessions, and waste RAM on tabs they have not visited in days.

## 1.2 Solution

- Smart workspaces to separate work, study, and personal browsing

- One-keystroke tab search across all open tabs

- Session save and restore for complete work contexts

- Kanban board to visually organise tabs by status

- AI summariser to describe any tab without switching to it

- Zombie tab cleaner to find and close tabs not visited in 7+ days

- Cross-browser sync so workspaces follow you across Chrome, Firefox, and Edge

## 1.3 Target Users

| User Type | Pain Point | Key Feature They Need |
| --- | --- | --- |
| Software developers | 50+ tabs across docs, GitHub, Stackoverflow | Workspaces + search |
| Researchers & students | Reading lists grow out of control | Session save + AI summary |
| Job seekers | 10+ job boards open at once | Kanban board + groups |
| Content creators | Reference tabs vs. drafts vs. social | Named workspaces |
| Remote workers | Multiple projects, multiple contexts | Cross-browser sync |

# 2. System Design

## 2.1 High-Level Architecture

TabMind follows a hybrid architecture. Core tab management runs entirely locally inside the browser using Chrome Extension APIs — no server required. Premium features (cross-browser sync, AI summariser, payment verification) connect to a lightweight cloud backend.

| Layer | Technology | Runs Where | Purpose |
| --- | --- | --- | --- |
| Extension UI | React 18 + TypeScript | Browser popup | User interface |
| Tab Management | Chrome Tabs API | Browser local | Read/control tabs |
| Local Storage | chrome.storage.sync/local | Browser local | Sessions, workspaces, settings |
| Background Worker | Service Worker (MV3) | Browser background | Event listening, alarms |
| Content Script | TypeScript | Injected in pages | Read page content for AI |
| Cloud Database | Supabase (PostgreSQL) | Cloud | Cross-browser sync |
| AI Backend | OpenAI GPT-4o-mini | Cloud API | Tab summarisation |
| Payments | LemonSqueezy | Cloud | License key management |
| Analytics | PostHog | Cloud | Usage tracking |

## 2.2 Data Flow

Free User Flow (100% local):

- User opens popup → popup queries chrome.tabs.query() → renders tab list

- User searches → client-side filter on tab titles/URLs → instant results

- User saves session → chrome.storage.sync.set() → syncs via Google account

- Background worker monitors tab events → updates RAM usage badge

Pro User Flow (cloud features):

- User logs in with Google OAuth via Supabase Auth

- Workspaces sync to Supabase PostgreSQL database in real time

- AI summarise: content script reads page → sends to backend → OpenAI API → returns summary

- License key validated against LemonSqueezy API on every popup open

## 2.3 Database Schema (Supabase)

| Table | Key Columns | Purpose |
| --- | --- | --- |
| users | id, email, plan, license_key, created_at | User accounts and license status |
| workspaces | id, user_id, name, color, position, created_at | Named tab workspaces |
| sessions | id, workspace_id, name, tabs_json, created_at | Saved tab sessions |
| tab_history | id, user_id, url, title, visited_at | 30-day tab visit history |
| kanban_boards | id, workspace_id, columns_json, cards_json | Kanban board state |

## 2.4 Storage Strategy

| Data Type | Storage | Why |
| --- | --- | --- |
| Tab sessions (free) | chrome.storage.sync | Auto-syncs via Google for free, 100KB limit |
| Kanban state | chrome.storage.local | Larger data, up to 10MB, stays local |
| Tab visit history | chrome.storage.local | Privacy-first, stays in browser |
| Workspaces (Pro) | Supabase PostgreSQL | Cross-browser sync required |
| License key | chrome.storage.local | Validated on each popup open |
| User settings | chrome.storage.sync | Small, syncs across Chrome instances |

# 3. Complete Tech Stack

| Category | Tool/Library | Version | Why Chosen |
| --- | --- | --- | --- |
| Extension framework | Chrome Extensions Manifest V3 | MV3 | Required for Chrome/Edge/Firefox |
| Frontend framework | React | 18.x | Component-based, familiar, ecosystem |
| Language | TypeScript | 5.x | Type safety, better DX, fewer bugs |
| Styling | Tailwind CSS | 3.x | Fast styling, no CSS files needed |
| Bundler | Vite + CRXJS plugin | Latest | Fast builds, hot reload for extensions |
| State management | React useState + hooks | Built-in | Simple enough without Redux |
| Cloud database | Supabase | Free tier | PostgreSQL + Auth + Realtime included |
| AI integration | OpenAI API | GPT-4o-mini | Cheap ($0.01/summary), fast, accurate |
| Payments | LemonSqueezy | Latest | Built for software, handles VAT globally |
| Analytics | PostHog | Free tier | Privacy-friendly, open source |
| Error tracking | Sentry | Free tier | Real-time error alerts |
| IDE | VS Code | Latest | Best extension debugging support |
| Version control | Git + GitHub | Latest | CI/CD, public portfolio, collaboration |
| CI/CD | GitHub Actions | Latest | Auto-publish to Chrome Web Store |

# 4. Feature Specification

## 4.1 Free Features

| Feature | Description | API Used | Priority |
| --- | --- | --- | --- |
| Tab search | Ctrl+Shift+F to fuzzy-search all tabs by title/URL | chrome.tabs.query | P0 — ship first |
| Domain grouping | Auto-group tabs by domain, collapse/expand groups | chrome.tabGroups | P0 |
| Session save | Save current tabs as named session, restore anytime | chrome.storage.sync | P0 |
| Tab counter badge | Live count of open tabs on extension icon | chrome.action.setBadgeText | P0 |
| RAM usage display | Show estimated memory per tab group in popup | chrome.processes (if available) | P1 |
| Duplicate detector | Find tabs with identical URLs | chrome.tabs.query | P1 |
| Quick close | Close any tab from popup without switching to it | chrome.tabs.remove | P0 |
| Window overview | See tabs organised by browser window | chrome.windows.getAll | P1 |

## 4.2 Premium Features ($29 Lifetime)

| Feature | Description | Tech Required | Priority |
| --- | --- | --- | --- |
| Workspaces | Named tab sets, switch contexts instantly | chrome.storage + Supabase | P0 Pro |
| Kanban board | Drag-and-drop tabs into To Read / In Progress / Done | chrome.storage.local + DnD | P0 Pro |
| AI summariser | 2-sentence page summary without visiting tab | OpenAI API + content script | P1 Pro |
| Zombie cleaner | Find tabs not visited in 7+ days, bulk close | chrome.storage + alarms | P0 Pro |
| Cross-browser sync | Workspaces sync to Firefox and Edge | Supabase PostgreSQL | P2 Pro |
| Tab notes & tags | Add personal note or tag to any tab | chrome.storage.local | P1 Pro |
| Focus mode | Hide all tabs except active workspace | chrome.windows.update | P1 Pro |
| Tab history (30 days) | Timeline of every tab visited, searchable | chrome.storage.local | P2 Pro |
| Export sessions | Export session as JSON or bookmark folder | chrome.bookmarks | P2 Pro |

# 5. SDLC — Development Lifecycle

## 5.1 Phase Breakdown

| Phase | Duration | Deliverable | Status |
| --- | --- | --- | --- |
| 1. Project setup | Day 1 | Vite + React + MV3 extension loads in Chrome | TODO |
| 2. Core tab listing | Days 2-3 | Popup shows all open tabs with favicons | TODO |
| 3. Search | Day 4 | Fuzzy search working across all tabs | TODO |
| 4. Domain grouping | Days 5-6 | Tabs grouped by domain, collapsible | TODO |
| 5. Session save/restore | Days 7-9 | Save and restore named sessions | TODO |
| 6. Background worker | Days 10-11 | Zombie tab detection, badge counter | TODO |
| 7. Workspaces (Pro) | Days 12-15 | Named workspaces with local storage | TODO |
| 8. Kanban board (Pro) | Days 16-20 | Drag-and-drop Kanban view | TODO |
| 9. Payments | Days 21-22 | LemonSqueezy license key validation | TODO |
| 10. AI summariser (Pro) | Days 23-26 | OpenAI integration via content script | TODO |
| 11. Cross-browser sync | Days 27-32 | Supabase sync for Firefox/Edge | TODO |
| 12. Chrome Web Store | Day 33 | Published and live | TODO |
| 13. Product Hunt launch | Day 35 | Launch post live | TODO |

## 5.2 Definition of Done

- Code reviewed and TypeScript errors = 0

- Tested manually in Chrome, Firefox, and Edge

- No console errors on popup open

- Feature works with 0 tabs, 10 tabs, and 50 tabs open

- All chrome.storage operations have error handling

- README updated with new feature documentation

## 5.3 Git Branching Strategy

| Branch | Purpose | Rule |
| --- | --- | --- |
| main | Production-ready code only | Never commit directly |
| develop | Integration branch | Merge feature branches here first |
| feat/tab-search | Individual features | One branch per feature |
| fix/popup-crash | Bug fixes | Named fix/ + description |
| release/v1.0 | Release preparation | Final testing before publish |

# 6. Competitor Analysis

| Extension | Price | Workspaces | Kanban | AI Summary | Lifetime Deal | Cross-Browser |
| --- | --- | --- | --- | --- | --- | --- |
| Workona | $7/mo | Yes | No | No | No | Yes |
| Toby | Free / $12/mo | Yes | No | No | No | Partial |
| OneTab | Free | No | No | No | N/A | Yes |
| Session Buddy | Free | Partial | No | No | N/A | No |
| TabMind (ours) | $29 lifetime | Yes | YES | YES | YES | Yes |

TabMind wins on: Kanban board (unique), AI summariser (unique in this category), lifetime deal (vs monthly), and zombie tab cleaner. The $29 lifetime vs $7/month means users save money after 5 months.

# 7. Monetisation Strategy

## 7.1 Pricing Tiers

| Tier | Price | Features | Target User |
| --- | --- | --- | --- |
| Free | $0 forever | Search, grouping, 3 sessions, 1 workspace | Students, casual users |
| Pro Lifetime | $29 one-time | Everything + workspaces, Kanban, AI, sync | Developers, professionals |
| AppSumo Deal | $19 (launch promo) | Same as Pro, limited time | Deal hunters, early adopters |

## 7.2 Revenue Projection

| Month | Free Users | Pro Sales | Revenue | Server Cost | Profit |
| --- | --- | --- | --- | --- | --- |
| Month 1-2 | 200 | 20 | $580 | $0 | $580 |
| Month 3 | 500 | 50 | $1,450 | $0 | $1,450 |
| Month 6 | 3,000 | 200 | $5,800 | $25 | $5,775 |
| Month 9 | 7,000 | 450 | $13,050 | $25 | $13,025 |
| Month 12 | 15,000 | 800 | $23,200 | $25 | $23,175 |

Server costs are near-zero until 10,000+ Pro users because Supabase free tier covers 50,000 active users. OpenAI API costs approximately $0.01 per AI summary — even at 10,000 summaries/month, that is only $100.

# 8. Marketing & Launch Plan

## 8.1 Pre-Launch (Weeks 1-4 of building)

- Post daily dev updates on LinkedIn with #buildinpublic hashtag

- Share short screen recordings of features as they are built

- Post on Twitter/X: 'Building a tab manager that beats Workona — Day X update'

- Collect email waitlist using a simple Notion form or Mailchimp page

- Build in public on GitHub — every commit tells the story

## 8.2 Launch Day

- Product Hunt: post at 12:01 AM PST on a Tuesday, prepare 5 screenshots + 30s GIF

- Reddit posts in r/chrome, r/productivity, r/webdev, r/cscareerquestions

- Email waitlist with launch announcement

- Tweet thread: 'I built a tab manager in 5 weeks. Here is everything I learned'

- LinkedIn post: story format — problem, solution, screenshots, link

## 8.3 LinkedIn Content Calendar (Weekly)

| Week | Post Type | Content Idea |
| --- | --- | --- |
| Week 1 | Problem post | 'I had 47 tabs open today. Here is what happened to my productivity' |
| Week 2 | Build update | 'Building TabMind Day 7: tab search now works. Here is the code' |
| Week 3 | Feature showcase | GIF of Kanban board drag-and-drop in action |
| Week 4 | Competitor comparison | 'Workona charges $84/year. Here is what I built for $29 lifetime' |
| Week 5 | Technical deep-dive | 'How Chrome Extensions actually work — the 4 file types explained' |
| Week 6 | Launch post | 'TabMind is live on Product Hunt. I built this in 5 weeks. Here is the story' |

## 8.4 GitHub Strategy

- Make the repository public from Day 1

- Write a professional README with demo GIF, features list, and tech stack badges

- Add GitHub Actions CI badge to show professional engineering standards

- Tag every major milestone as a GitHub Release (v0.1, v0.2, v1.0)

- Add CONTRIBUTING.md to welcome open source contributors

- Post GitHub link in every LinkedIn update to drive stars

# 9. Progress Tracker

Update this section weekly. Use [ ] for not started, [~] for in progress, [x] for complete.

## 9.1 Development Checklist

| Task | Status | Target Date | Notes |
| --- | --- | --- | --- |
| VS Code setup + Vite + React + TypeScript | [ ] | Day 1 |  |
| manifest.json with all permissions | [ ] | Day 1 |  |
| Extension loads in Chrome (developer mode) | [ ] | Day 1 |  |
| Popup shows list of open tabs | [ ] | Day 2 |  |
| Tab favicon and title display | [ ] | Day 2 |  |
| Click tab in popup to switch to it | [ ] | Day 3 |  |
| Close tab from popup | [ ] | Day 3 |  |
| Search bar with fuzzy filtering | [ ] | Day 4 |  |
| Group tabs by domain | [ ] | Day 5 |  |
| Collapse/expand domain groups | [ ] | Day 6 |  |
| Save current tabs as named session | [ ] | Day 7 |  |
| List saved sessions in popup | [ ] | Day 8 |  |
| Restore session with one click | [ ] | Day 9 |  |
| Background service worker setup | [ ] | Day 10 |  |
| Tab visit tracking for zombie detection | [ ] | Day 10 |  |
| Badge counter on extension icon | [ ] | Day 11 |  |
| Zombie tab detection (7 day) | [ ] | Day 11 |  |
| Duplicate tab detection | [ ] | Day 12 |  |
| Workspaces UI (Pro) | [ ] | Day 13 |  |
| Workspace switching (Pro) | [ ] | Day 15 |  |
| Kanban board UI (Pro) | [ ] | Day 16 |  |
| Drag and drop in Kanban (Pro) | [ ] | Day 20 |  |
| LemonSqueezy payment integration | [ ] | Day 21 |  |
| License key validation | [ ] | Day 22 |  |
| Content script for page reading | [ ] | Day 23 |  |
| AI summariser via OpenAI (Pro) | [ ] | Day 25 |  |
| Supabase setup and auth | [ ] | Day 27 |  |
| Cross-browser workspace sync (Pro) | [ ] | Day 32 |  |
| Chrome Web Store submission | [ ] | Day 33 |  |
| Firefox Add-ons submission | [ ] | Day 34 |  |
| Product Hunt launch | [ ] | Day 35 |  |

# 10. Ready-to-Use LinkedIn Posts

These are your first 6 LinkedIn posts. Post one per week starting from Day 1 of building.

## Post 1 — The Problem (Post on Day 1)

I counted my browser tabs this morning. 47.

GitHub docs, Stack Overflow answers, 3 job listings, my resume, Notion, LinkedIn, YouTube, and 30 tabs I have no idea why I opened.

The best extension I found charges $7/month. That is $84/year to organise tabs I already own in a browser I already paid for.

So I am building TabMind — a tab manager with workspaces, Kanban organisation, and AI summaries. One-time payment. No subscription.

Building in public. Day 1 starts today.
#buildinpublic #browserextension #productivity #javascript #webdev

## Post 2 — Week 1 Build Update

Week 1 of building TabMind: what I built, what broke, and what I learned.

Built this week:
✓ Extension loads in Chrome
✓ Popup shows all 47 of my tabs with favicons
✓ Click any tab in the popup to switch to it instantly
✓ Search bar that filters tabs in real time

The hardest part was understanding how chrome.tabs.query() works asynchronously. Chrome APIs are not like normal web APIs — they live inside the extension context.
Week 2: building session save + domain grouping.
#buildinpublic #chromeextension #react #typescript

## Post 3 — Launch Day

I built a browser extension in 5 weeks. It is live right now.

TabMind is now on the Chrome Web Store and Product Hunt.
It took 5 weeks, 33 feature commits, and about 200 tabs of research to build.
Here is what I shipped:
→ Smart workspaces to separate work and personal
→ One-keystroke search across all open tabs
→ Kanban board to organise tabs visually
→ AI summaries so you never lose track of what a tab is about
→ Zombie tab cleaner that frees RAM automatically

It is $29 lifetime. No monthly fees. Ever.
Link in comments. Would love your support on Product Hunt today!
#buildinpublic #productlaunch #chromeextension #indiehacker #webdev

# 11. Cost to Launch

| Item | Cost | When | Notes |
| --- | --- | --- | --- |
| Chrome Web Store developer fee | $5 one-time | Before publishing | Required to publish |
| Domain name (tabmind.io) | $12/year | Week 1 | For landing page |
| Supabase | $0 | Until 50k users | Free tier is generous |
| OpenAI API | $0-10/month | After AI feature ships | $0.01 per summary |
| LemonSqueezy | $0 + 5% | On each sale | No monthly fee |
| PostHog analytics | $0 | Always | Free up to 1M events |
| Sentry error tracking | $0 | Always | Free up to 5k errors |
| GitHub | $0 | Always | Public repo is free |
| TOTAL TO LAUNCH | $17 |  | Just domain + Chrome fee |

TabMind — Built by Nishant Landage — 2026

github.com/nishant2-1 · linkedin.com/in/nishantlandage